Initial Project Planning

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Data Preparation | USN-1 | As a Developer, I want to import the 50,000 row order dataset into Tableau and bucket the raw age values into clear age groups (Children, Gen Z, Millennials, Adults) so later charts can segment customers cleanly | 2 | High | Lisha Chaudhary | 10-07-2026 | 12-07-2026 |
| Sprint- 1 | Visualization Construction | USN-2 | As an analyst, I want to design nine separate worksheets covering regional demand, city-wise order volumes, customer rating trends, and delivery/logistics performance | 3 | High | Lisha Chaudhary | 12-07-2026 | 14-07-2026 |
| Sprint- 1 | Dashboard Assembly | USN-3 | As an end-user, I want all nine visualizations combined into one clean, grid-aligned, fully interative dashboard with global filter controls so I can explore every metric From a single Screen. | 2 | High | Lisha Chaudhary | 14-07-2026 | 15-07-2026 |
| Sprint-2 | Web Integration | USN-4 | As a stakeholder, I want a lightweight local Flask application that embeds our published Tableau dashboard so it can be viewed directly in a web browser. | 3 | Medium | Lisha Chaudhary | 15-07-2026 | 16-07-2026 |
| Sprint-2 | Documentation & Handover | USN-5 | As a evaluator, I want a concise 5-7 minute walkthrough video along with well-organized Github documentation covering the entire build process. | 1 | High | Lisha Chaudhary | 16-07-2026 | 17-07-2026 |